# Scope of Work

# Revamp

- Revamp of the website

- Improve ui and ux design which means change the overview of the website as the client does not like the older views and components so change the old stuff to new one and enhance the design

# Migration

- Migrate the whole website into new one

# Department

- Use advance filtering (speciality, department, and location)

- Detailed Doctor profilesInteractive Appointment

# News, Events & Announcements Module

# Patient Portal

# Employee Portal

# Visitor Information

# Research & Education

# Donation & Support

# Careers / Recruitment

# Employee Access (Intranet / ERP)

# Vendor Management & Tendering

# Payment Integration through bank

# SEO-Optimized Architecture

- Custom metadata & schema integration

- Search-engine-friendly URL structure

- Optimized content hierarchy for medical services & departments

# Smart Search Engine

# Security & Compliance

# Cost:

# 3 Devs

# 2 SITs

# 1 Manager

# 1 DB administer

Devs 90000 x 3 = 270000

SITs 70000 x 2 = 140000

Manager 150000

DB 200000

Total cost for one month = 760,000

For three months = 2,280,000rs

If extra 2 months = 3,800,000

Travel cost = 200,000

Office Cost = 300,000

Hosting = 50,000 * 12 = 600,000

## Total Cost = 4,900,000